## Phase 1 — Add a new locked area in the dashboard nav

Goal: Create a new dashboard option: “System” (or “Dev Tool”).

How it works:

- Only visible inside the admin dashboard.

- Clicking it does not immediately show the tools.

- Instead, it routes to a lock screen for a second-factor password (separate from Supabase auth).

Result: Even admins can’t casually open it.

## Phase 2 — Add the “System Lock” password gate

Goal: Require a password every time before viewing System/Dev tools.

How it works:

- User enters a password.

- The client sends it to an API endpoint like POST /api/system/unlock.

- Server validates against a secret stored in env (example: SYSTEM_TOOLS_PASSWORD).

- If valid, server returns a short-lived “unlock token” (or session flag) that expires (ex: 10–30 min).

- Client stores unlock state in memory (or sessionStorage), not localStorage.

Result: Admin login ≠ System access.

## Phase 3 — Backend: implement the unlock session + enforcement middleware

Goal: Make sure every System endpoint is protected by both:

- Supabase admin auth

- System unlock

How it works:

- Add middleware: requireAdmin then requireSystemUnlocked.

- requireSystemUnlocked checks:

  - unlock token validity (signed token or server-stored session)

  - expiry timestamp

- Add POST /api/system/lock to manually re-lock.

Result: System tools can’t be hit directly without the second gate.

## Phase 4 — Backend: build the routes manifest endpoint inside the System namespace

Goal: Provide the “active endpoints” data.

How it works:

- Add GET /api/system/routes that returns the manifest:

  - method + path

  - category/group

  - protection label (public / supabase user / admin / unknown)

  - status + notes (env-dependent warnings like storage mode)

Result: Dashboard can fetch “what’s active” from a single endpoint.

## Phase 5 — Frontend: build the System home + Routes panel UI

Goal: A dedicated System page that houses dev tools.

How it works:

- System home shows:

  - lock status + time remaining

  - “Lock now” button

  - tiles: “Routes”, (future: “Env Status”, “Jobs”, “Logs”)

- Routes tool:

  - table with search/filter

  - toggles: API only / Client only / Both (client routes added later)

  - chips for protection + status

Result: Clean “Dev Tool” zone that feels separate from content admin.

## Phase 6 — Add frontend routes registry and merge views

Goal: Show site URLs too, not only API.

How it works:

- Frontend exports a small registry of client routes (path + label + protection).

- The Routes tool merges:

  - API routes from GET /api/system/routes

  - client routes from registry

- UI supports filters and grouping.

Result: “All active URLs” becomes true across the whole app.

## Phase 7 — Drift detection + legacy exposure warnings

Goal: Spot leftover token-era behavior or unguarded endpoints.

How it works:

- Add warning counters:

  - unknown protection

  - legacy auth markers (if detected)

  - routes that look like admin but aren’t guarded

- Optional policy map to assert expectations (ex: /api/admin/* must be admin-guarded).

Result: The tool actively protects you from migration mistakes.

## Phase 8 — Production rules

Goal: Decide what exists in prod.

How it works (recommended):

- Keep System tools available in prod only if:

  - admin-authenticated and

  - System unlock password and

  - you optionally restrict by environment flag (ex: allow only in dev/staging unless explicitly enabled)

Result: No accidental exposure.

If you want the next step, I’ll write Prompt #1 for Claude (Phase 1 only) to add the new “System/Dev Tool” nav entry + locked route without touching the manifest stuff yet.